Hiring Intelligence Platform

Version 1 (V1) – Software Testing & Quality Assurance Report

Prepared as part of Software Project Management (SPM) coursework

Author: Aditya Goswami

Repository: github.com/ishwariksh06/Hiring_intelligence

Report date: 17 September 2026

Build tested: commit 996e794 – "chore: import v1 interface build (React, mock data)"

# 1. Introduction & Objective

This document records the Version 1 (V1) quality assurance pass for the Hiring Intelligence Platform, a React + Vite single-page application that simulates an AI-assisted recruiting workflow (job postings, resume screening, candidate ranking, analytics and a candidate-facing portal) on top of an in-memory mock API layer.

The objective of this round of testing is to establish an honest, evidence-based baseline of what works and what does not in V1, in line with standard Software Project Management (SPM) practice: every non-trivial project should pass through a documented verification stage before being labelled complete, and every defect found should be traceable, reproducible and prioritised rather than fixed silently.

This baseline is also the reference point against which the planned V2 (the "final" hardened version) will be compared, so that the two versions and the work done between them are auditable from the GitHub history alone – see Section 7.

# 2. Application Under Test

- Stack: React 19, React Router 7, Tailwind CSS 4, Recharts 3, React Hook Form, Axios, Vite 8.

- Data layer: fully mocked (src/api/mockData/*.js) via a mockHelpers.js shim – there is no real backend in V1.

- Roles modelled: RECRUITER, ADMIN (share the same UI) and CANDIDATE (separate, restricted UI).

- Core recruiter modules: Dashboard, Job Management (CRUD + AI ranking), Resume Upload, Candidate Profile, AI Chat Assistant, Analytics, Reports.

- Core candidate modules: Resume Upload, Application Status.

Demo accounts used for testing (from src/api/mockData/users.js):

- recruiter@cityflo.com / password123  —  RECRUITER

- admin@cityflo.com / password123  —  ADMIN

- candidate@example.com / password123  —  CANDIDATE

# 3. Test Environment

- OS: Windows 11

- Runtime: Node.js / Vite dev server (npm run dev), served on http://localhost:5173

- Browser: Chromium-based automated browser, viewport 1440×900 (desktop)

- Test type: manual, scripted exploratory testing driven through the real UI (no component mocking) – the app has no automated test suite to run (see Defect #6)

# 4. Testing Methodology (SPM Test Types Applied)

The following standard SPM verification levels were applied. Because V1 ships with zero automated tests, "unit" and "integration" checks below were performed as targeted manual/DOM-level probes rather than Jest/Vitest suites – this gap is itself logged as Defect #6.

## 4.1 Unit-level checks

Form-level validation logic exercised in isolation: required-field rules, password-confirmation matching, and skill-tag add/remove logic in JobForm.jsx, verified directly against component state via the DOM (TC-13, TC-06).

## 4.2 Integration testing

Interactions between modules that depend on each other’s output: Job creation → Job list → Job detail → Candidate ranking → Candidate profile, and Login → role-based redirect → route guarding (TC-11 through TC-17, TC-08–TC-09).

## 4.3 System / end-to-end testing

Full user journeys executed top to bottom through the real UI in a running browser: recruiter sign-up through to job posting and AI-assisted candidate shortlisting; candidate sign-in through to checking application status (TC-01–TC-24).

## 4.4 Functional / requirements-based (acceptance) testing

Each screen was checked against the behaviour implied by its own UI copy and route name (e.g. "Ranked Candidates", "Download PDF", "Analytics Dashboard") – a lightweight stand-in for formal acceptance criteria, since no SRS/requirements document exists yet for this project.

## 4.5 Usability review

Navigation clarity, form feedback and error messaging were reviewed while executing the functional tests; no dedicated usability panel was run in this pass.

## 4.6 Basic security review

Static review of the client code for common front-end risks: XSS sinks (dangerouslySetInnerHTML / eval), and how auth tokens are stored (TC-25).

## 4.7 Regression testing

Not yet applicable – V1 is the first tagged baseline. Regression testing becomes meaningful once V2 changes land and this same test matrix is re-run against it (see Section 7).

## 4.8 Out of scope for this pass

- Load / performance / stress testing – the mock API has no meaningful latency or concurrency to test.

- Cross-browser / cross-device matrix testing – single desktop Chromium profile only.

- Penetration testing – there is no real backend or auth server yet to attack.

# 5. Results Summary

| Metric | Count |
| --- | --- |
| Total test cases executed | 25 |
| Passed | 19 |
| Failed | 4 |
| Partial (works with a known issue) | 2 |
| Pass rate | 76% |

Legend: PASS = behaved exactly as the UI/route implies it should. FAIL = confirmed defect, reproduced and root-caused. PARTIAL = feature works but has a confirmed, scoped defect attached (see Section 6).

# 6. Detailed Test Case Matrix

| ID | Module | Test Case | Steps | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- | --- |
| TC-01 | Authentication | Load login page | Navigate to app root | Login form renders with role/email/password fields and demo credentials hint | Renders exactly as expected | PASS |
| TC-02 | Authentication | Login with valid recruiter credentials | Submit recruiter@cityflo.com / password123 | Redirect to /dashboard as Recruiter | Redirected correctly, name & role shown in topbar | PASS |
| TC-03 | Authentication | Login with invalid password | Submit valid email + wrong password | Inline error "Invalid email or password", no navigation | Error shown, stayed on /login | PASS |
| TC-04 | Authentication | Role selector correctness | Select "Candidate" in Role dropdown but submit Recruiter credentials | App should reject or align role, or the field should not mislead the user | Login succeeded as Recruiter regardless of dropdown value – Role field is not actually validated | FAIL |
| TC-05 | Authentication | Register new account | Fill name/email/password/confirm and submit | Account created, auto-logged in, redirected by role | Worked correctly, redirected to /dashboard | PASS |
| TC-06 | Authentication | Register password mismatch | Enter different password and confirm-password values | Inline "Passwords do not match" error, form blocked | Validation triggered correctly | PASS |
| TC-07 | Authentication | Logout | Click "Log out" from topbar | Session cleared, redirected to /login | Worked correctly | PASS |
| TC-08 | Access Control | Unauthenticated access to protected route | Visit /analytics with no session | Redirected to /login | Redirected correctly | PASS |
| TC-09 | Access Control | Cross-role access | Logged in as Candidate, visit /dashboard (Recruiter-only) | Blocked with 403 / redirected to /unauthorized | Correctly redirected to /unauthorized page | PASS |
| TC-10 | Dashboard | Recruiter dashboard KPIs & widgets | Login as Recruiter, view /dashboard | Active Jobs, Resumes Processed, Avg Match Score, Recent Postings & Activity render with mock data | All widgets rendered correctly after data load | PASS |
| TC-11 | Job Management | View job list | Navigate to /jobs | Table of jobs with skills, experience, applicants, status; sortable columns | Rendered correctly, columns sortable | PASS |
| TC-12 | Job Management | Open job detail from list | Click a job row | Navigate to /jobs/:id showing job info + ranked candidates | Navigated correctly, ranked candidates with match score shown | PASS |
| TC-13 | Job Management | Create job – empty submit | Click "Create Job" with no fields filled | Inline "Title is required" / "Description is required" errors, no navigation | Validation errors displayed correctly | PASS |
| TC-14 | Job Management | Create job – valid data | Fill title, description, 2 skills, experience range, submit | New job created and detail page shown with 0 applicants | Job created successfully, both skill tags rendered as separate pills | PASS |
| TC-15 | Job Management | Edit existing job | Open /jobs/j1/edit | Form pre-filled with existing job data (title, description, skills, experience) | Pre-filled correctly, skills shown as removable pills | PASS |
| TC-16 | Job Management | Data persistence across reload | Create a job, then reload /jobs | Newly created job should still be listed | Newly created job disappeared after reload – no backend persistence, mock data resets on every page load | FAIL |
| TC-17 | Candidates | View candidate profile | Click a candidate name from Job Detail ranking table | Candidate profile with resume summary, skills, match history chart, AI interview questions | Profile data rendered correctly; match-history chart bars did not render (see TC-20) | PARTIAL |
| TC-18 | Resume Upload | Recruiter resume upload screen | Navigate to /upload | Drag-and-drop uploader with PDF-only constraint displayed | Rendered correctly (upload is a UI mock; no real parsing backend) | PASS |
| TC-19 | AI Assistant | Chat query for candidates | Type "Find candidates with Java and AWS" and send | Assistant returns a rule-based match with candidate card(s) | Correct candidate (Ananya Rao, 92%) returned; input cleared after send | PASS |
| TC-20 | Analytics | Analytics dashboard charts | Navigate to /analytics | Skill Analytics, Hiring Funnel, Skill Gap and Monthly Trends charts render with visible bars/lines matching mock data | Axes, gridlines and labels render, but Bar/Funnel/Line series render 0 visible marks (confirmed via DOM: 0 bar rectangles). Only the Monthly Trends scatter chart renders its points. | FAIL |
| TC-21 | Reports | View generated reports list | Navigate to /reports | List of previously generated reports with metadata | Rendered correctly with 3 mock reports | PASS |
| TC-22 | Reports | Download a report | Click "Download PDF" on any report row | A PDF file downloads or opens | Link is a dead stub (href="#"); no file is produced | FAIL |
| TC-23 | Candidate Portal | Candidate login & restricted nav | Login as candidate@example.com | Sidebar shows only "Upload Resume" and "Application Status"; no recruiter modules visible | Correct restricted navigation shown | PASS |
| TC-24 | Candidate Portal | View application status | Navigate to /candidate/status | List of applications with match score and stage (Shortlisted/Screening/Not Selected) | Rendered correctly with 3 mock applications | PASS |
| TC-25 | Security (basic) | Stored credential handling | Inspect client code for XSS sinks and token storage | No use of dangerouslySetInnerHTML; token handling should be documented | No dangerouslySetInnerHTML / eval found (good). Auth token & user object are stored in plain localStorage (XSS-exfiltration risk; acceptable for a mock-only v1, should move to httpOnly cookies in a real backend integration) | PARTIAL |

# 6.1 Defect Log

Every FAIL / PARTIAL result above is consolidated here with severity, so it can be turned directly into V2 backlog items.

| # | Defect | Severity | Module | Impact / Notes |
| --- | --- | --- | --- | --- |
| 1 | Analytics & profile charts render axes only – Bar, Funnel and Line series show zero data marks | High | Analytics / Candidate Profile | Core "Analytics Dashboard" feature is effectively non-functional for 3 of 4 charts (Skill Analytics, Hiring Funnel, Skill Gap) and the Candidate Profile match-history chart. Verified via DOM inspection (0 <rect> bar elements) – not a data problem, a rendering/library integration issue (Recharts 3.x + React 19 interaction is the likely cause). |
| 2 | No data persistence – created jobs / registered users vanish on reload | High | Architecture | All API calls hit an in-memory mock array (mockHelpers.js) with no backend or localStorage-backed store. Acceptable for a UI prototype, but must be called out as "not production data", since a recruiter could lose real work. |
| 3 | Login "Role" dropdown does not affect authentication | Medium | Authentication | A user can pick any role in the dropdown and still log in with the actual role tied to their stored credentials, with no warning. Confusing UX and a minor trust/logic gap for a real auth system. |
| 4 | "Download PDF" links on Reports page are dead (href="#") | Medium | Reports | No PDF is actually generated; clicking does nothing. Should either be disabled/labelled "Coming soon" or wired to a real export. |
| 5 | Auth token & user object stored in plain localStorage | Low | Security | Standard for a mock client but vulnerable to XSS-based token theft; before connecting a real backend this should move to httpOnly, secure cookies or a short-lived in-memory token with refresh. |
| 6 | No automated test suite in the repository | Low | Engineering process | package.json has no test runner (no Jest/Vitest/RTL/Cypress). All verification in this report was manual/exploratory; regression risk is high as the app grows. |

# 7. Screenshot Evidence

Representative screenshots for each area tested. All were captured live against the running V1 build on 17 September 2026.

## 7.1 Authentication

Fig. 1 – Login screen (TC-01), demo credentials pre-filled.

Fig. 2 – Invalid-credential error handling (TC-03) – PASS.

Fig. 3 – Registration form (TC-05).

Fig. 4 – Registration required-field & password-mismatch validation (TC-06) – PASS.

Fig. 5 – Unauthenticated visit to a protected route redirects to /login (TC-08) – PASS.

Fig. 6 – Cross-role access blocked with a 403 page (TC-09) – PASS.

## 7.2 Recruiter Workspace

Fig. 7 – Recruiter dashboard with live KPIs (TC-10) – PASS.

Fig. 8 – Job Management list, sortable columns (TC-11) – PASS.

Fig. 9 – Job Detail & AI-ranked candidates (TC-12) – PASS.

Fig. 10 – Candidate profile with resume summary and AI interview questions (TC-17).

## 7.3 Job CRUD

Fig. 11 – Create Job form, empty state (TC-13).

Fig. 12 – Required-field validation on empty submit (TC-13) – PASS.

Fig. 13 – Job created successfully with two distinct skill tags (TC-14) – PASS.

Fig. 14 – Edit Job form correctly pre-filled from existing data (TC-15) – PASS.

## 7.4 Resume Upload, AI Assistant & Reports

Fig. 15 – Recruiter resume upload dropzone (TC-18) – PASS.

Fig. 16 – AI Chat Assistant, initial state.

Fig. 17 – AI Assistant returning a ranked match for a natural-language query (TC-19) – PASS.

Fig. 18 – Reports list (TC-21) – PASS; "Download PDF" links are non-functional (TC-22, Defect #4).

## 7.5 Analytics defect (Defect #1)

Fig. 19 – Analytics Dashboard: axes, gridlines and legends render correctly, but Skill Analytics, Hiring Funnel and Skill Gap charts render zero visible data (TC-20) – FAIL. Confirmed via DOM inspection (0 SVG bar rectangles), ruling out a data problem.

## 7.6 Candidate Portal

Fig. 20 – Candidate login shows a restricted nav with only candidate-relevant modules (TC-23) – PASS.

Fig. 21 – Candidate Application Status view (TC-24) – PASS.

# 8. Future Scope (V2 and beyond)

## 8.1 Fix confirmed V1 defects

- Root-cause and fix the Recharts bar/funnel/line rendering failure (Defect #1) – likely a ResponsiveContainer sizing or React 19 strict-mode double-invoke interaction; verify with a pinned Recharts version and an explicit fixed-height parent.

- Remove or disable the non-functional "Download PDF" links until real report export is implemented (Defect #4).

- Make the login Role dropdown either enforce the selected role or remove it in favour of deriving role purely from the account (Defect #3).

## 8.2 Replace the mock layer with a real backend

- Introduce a persistent database (e.g. PostgreSQL) and a real API so job postings, candidates and reports survive page reloads and are shared across users (resolves Defect #2).

- Real authentication: hashed passwords, JWT or session cookies (httpOnly, secure), refresh-token rotation – replacing the plaintext-localStorage mock token (Defect #5).

- Real resume parsing (PDF text extraction + skill/entity extraction) behind the existing Upload UI, and a real AI/ML or LLM-backed matching & ranking service behind the Assistant and Job Detail ranking table.

## 8.3 Engineering process

- Add an automated test suite (Vitest + React Testing Library for units/components, Playwright/Cypress for end-to-end) and wire it into CI so this manual test matrix can be converted into repeatable regression tests (Defect #6).

- Add CI (GitHub Actions) to run lint + tests on every pull request before merge.

- Add basic accessibility (a11y) auditing (axe-core) and a cross-browser smoke pass (Chrome/Edge/Firefox) as the app matures.

## 8.4 Product scope

- Interview scheduling and calendar integration.

- Notifications/emails to candidates on status changes.

- Bulk resume upload with progress and per-file error reporting.

- Real analytics backed by aggregated historical hiring data rather than static mock arrays.

- Audit logging for recruiter actions (who created/edited/closed which job).

# 9. Conclusion

V1 successfully demonstrates the full intended user experience of the Hiring Intelligence Platform end-to-end on the front end: authentication and role-based routing, job CRUD, AI-assisted candidate ranking (rule-based mock), resume upload UI, an AI chat assistant, analytics, reports, and a separate candidate portal. 19 of 25 test cases (76%) passed outright, with 4 confirmed defects and 2 partial passes logged with clear repro steps in Section 6.1.

As expected for a first version built to validate the concept rather than ship to production, the defects found are concentrated in exactly the places a v1/v2 split is meant to catch: a broken visualization library integration, no data persistence, and a couple of stubbed features (PDF export, backend auth). None of the defects are structural – the routing, access-control and component architecture are sound, which means V2 can build on this codebase rather than rewrite it.